📊 B2B Inbound Radar - Daily Work Report

Date: July 1, 2026  |  Developer: Kewin  |  Project: B2B Inbound Radar & React Dashboard Integration

================================================================================

📝 Executive Summary

Today's development focused on resolving critical local testing barriers, introducing real-time telemetry, expanding traffic channel analytics, and optimizing browser performance/logging. All features have been successfully built, verified on localhost, and pushed to the remote repository.

🚀 Key Accomplishments

1. Local Domain & Port Normalization

Problem: Telemetry is stored under the production domain name sashainfinity.com. During local development, when browsing or submitting the local URL localhost:3100, the dashboard requested analytics for localhost:3100, resulting in empty reports.

Solution: Updated the backend normalization utility to automatically map local addresses (localhost, localhost:3100, 127.0.0.1, etc.) directly to sashainfinity.com. This allows seamless local testing of Sasha LMS telemetry on the dashboard.

2. Real-Time Active Visitor Tracking

Telemetry Triggers: Enhanced the tracking script to send an immediate 'pageview' beacon on load rather than only on page unload.

Live Calculations: Implemented aggregation queries in the Express server to calculate active users visiting the site in the last 5 minutes.

UI Indicator: Designed and placed a pulsing green live indicator (● X active now) directly in the dashboard topbar next to the active domain.

3. Popular Key Pages Traffic Breakdown

Overview Expansion: Added a new card to the primary Overview dashboard ranking the top 5 most visited pages.

Engagement Indicators: The breakdown dynamically calculates page views, average dwell time, furthest scroll depth, and appends a CONVERSION PAGE badge for high-intent pages like pricing and courses.

4. Acquisition & Traffic Source Analytics

Referral Mapping: Added domain referrer tracking showing which external domains directed corporate visitors to your site.

Landing Page Tracking: Tracks the entry path (the first page loaded) of every user session.

UTM Campaigns: Implemented tracking for UTM parameters (utm_source, utm_medium, utm_campaign) to measure incoming marketing campaign performance.

Acquisition Tab: Created a new navigation view dedicated to these traffic and acquisition metrics.

5. Console Network Log Cleanup

Optimized Loading: Fixed browser console spam (net::ERR_NAME_NOT_RESOLVED) for company logos in offline/restricted network environments.

Circuit Breaker: Created a smart load filter that skips loading external Clearbit image requests if they fail once or if the browser is offline, defaulting directly to clean text initials avatars.

📂 Modified Code Files

server/index.js: Created /api/analytics/acquisition endpoint, updated /api/analytics/overview with live counts, and added local host normalization mapping.

tracker/radar.js: Implemented instant load beacons for active session tracking.

dashboard/src/App.jsx: Integrated the live active visitor topbar badge.

dashboard/src/components/AnalyticsPanel.jsx: Designed the Acquisition tab view, the Popular Pages breakdown card, and implemented the safe company logo component.

dashboard/src/components/CompanyCard.jsx: Integrated the logo error circuit-breaker.

🚦 System Status

MongoDB (Port 27017): Online & Healthy

Express Relay Server (Port 4000): Online & Healthy

React Vite Dashboard (Port 5173): Online & Healthy

Code Repository: Pushed & synchronized with origin/main